Evan Jones: United States Olympic & Paralympic Committee Practicum Plan

| Week | Week Ending | Planned | Completed | Other Notes |
| --- | --- | --- | --- | --- |
| 1 | January 19th | - Narrow sport scope to single discipline - Get familiarized with data structure and project goals - Exploratory data analysis with an eye towards data cleaning and formatting | - Alpine Skiing selected - Organized and learned about data structure - Identified droppable columns; Noticed fair amount of missing entries |  |
| 2 | January 26th | - Construct some histograms to test basic age to medaling frequency and relationship - Research Alpine 12 unique events; sport governing bodies; scoring and ranking mechanics - Apply some cursory data cleaning and formatting - Identify and correct datatypes for database import | - Created histogram with clear relationship - Extensive notes and annotations taken on specific sport and event details - Dropped columns which were mostly null or near duplicates - Fixed pandas typing issues - Create coding system for missing, blank, nan, and other edge case field entries - Researched methods for filling missing data |  |
| 3 | February 2nd | - Create local MySQL database and load in data - Create python Selenium script for datamining International Ski Federation website for athletes - Separate and split team events from solo events - Compare histograms for different gender/event pairs to check similarities (see if sports should be combined or not) | - Local database created and working - Selenium script created and working; filled most missing values for age; scraped profile photos for visualization purposes later. - Data separated by team and gender groupings - Utility of combining event data still unclear further analysis needed |  |
| 4 | February 9th | - Organize data into format ready for KDE - Apply KDE to Men’s Super G as a test run; Tune bandwidth; Test target variable approach medaling in general vs. specific medal. - Compile list of regulation changes for events - Add documentation to Selenium script/notebook | - Data formatted for KDE; initial results look promising. - Created bandwidth tuning interactive sliders for ad-hoc experimentation and visualization - Compiled list of impactful regulation changes and possible data adjustment remedies - Selenium documentation added |  |
| 5 | February 16th | - Research masking methods for train/test given problem setup - Apply remedies for regulations and necessary data adjustments - Fit KDE models on all solo events - Begin work on midterm slide deck | - Train & Testing years/masked determined - Decided to utilize only post reg data, but to include a dashboard view for better understanding of the impact of regulation changes - Fit KDE models on solo events - Developed diagrams for Midterm slide deck |  |
| 6 | February 23rd | - Create country historic and forward-looking pipeline profiles which at each Olympic date contain competitors used; unused; and medal outcomes - Create selenium script for updating country pipelines as new athletes are entered in the FIS database. - Finish midterm slide deck | - Pipeline creation in progress, but not complete as of weekend - Finished midterm report presentation slides - Created flexible support for new athlete entries | Midterm slide deck/report due |
| 7 | March 2nd | - Start layout and design work on Dash dashboard structure - Setup multi-page web app layout - Create landing page - Convert KDE models into dash friendly representation | - Multi-page dash app created - Finalized file structure for the application - Added global scss components and style sheets - Finalized application landing page - KDE models converted to dash interactive plot for customized hyperparameter selection. | Revised Project plan to utilize Dash instead of Tableau causes some changes in overall plan |
| 8 | March 9th | - Create FIS image scraper for athlete profile images - Create all dash components and callbacks for the individual athlete view dashboard page - Create repo for country flags - Finish work on KDE descriptive stats and chi squared test | - Created image scraper used as design elements in dash - Created svg repository for displaying specific country and Olympic flags used as design elements in dash - Finished all callbacks and components on the individual athlete view dashboard - Began work on Event level dashboard - Took Elliot’s advice about viewing age from the individual achievement perspective did some cursory modeling here - Finished KDE analysis |  |
| 9 | March 16th | - Finalize individual athlete peak achievement view of age analysis - Add visualization that contrasts the two different age modeling approaches. - Start work on the event view dashboard |  |  |
| 10 | March 23rd | - Finish work on the event view dashboard - Begin country pipeline level analysis and prediction - Begin work on the last country view dashboard |  |  |
| 11 | March 30th | - Aggregate all production quality models and predictions - Detailed hyperparameter tuning - Pickle models for reuse - Finish country pipeline analysis - Finish country pipeline dash page |  |  |
| 12 | April 6th | - Cushion week for anything that went longer than expected |  |  |
| 13 | April 13th | - Organize and add documentation to repository - Cushion week for anything that went longer than expected |  |  |
| 14 | April 20th | - Prepare final report and touch up |  | Final report due |